# Group Meeting Minutes and Project Updates

LibraryLink NT  |  HIT339 Group 11

Purpose: These minutes record Group 11’s planning, progress and coordination for the LibraryLink NT assignment. The project work discussed includes the library catalogue, branch and reception-desk management, inventory transfers, reports/import, testing and VM verification. Notes are based on the information confirmed by the team.

# Recorded group project update

| Date and time | Date to confirm from the original group chat; the screenshot shows 8:28 pm. |
| --- | --- |
| Format and people | Asynchronous group-chat update posted by Azad. Asraful, Safiyan and Malia were addressed with review or VM-check requests. |
| Update | Azad reported that R2 and R4 had been pushed to the feature/azd-branches-api branch. The work covered the read-only API, branch and reception-desk management, inventory assignment, and dispatch/receipt transfers. He also reported a successful Release build and migration, 43 passing SQL Server tests, and a manually confirmed Darwin-to-Casuarina transfer. |
| Decision and actions | The branch was ready for review before being merged into main. Asraful was asked to review R2; Safiyan to review R4; and Malia to complete the independent VM check using Docs/Azd/INSTALLATION.md. The VM check was still pending in the message. |

# Minutes preparation chat

Date: 30th September 2026, Time: 3:00 pm – 4:00 pm

What was discussed: The group discussed how to document its meetings and assignment progress. The minutes would record the project plan, task allocation, progress and decisions so the contribution of the whole team was clear. The group chose a separate Word document to keep the README concise.

Note: This section records the group’s discussion about meeting documentation; use the actual attendance and agreed details from the meeting.

# First team meeting

| Date and format | 30 September 2026 ¦ Face-to-face |
| --- | --- |
| Attendees and apologies | Attended: Asraful, Azad, Safiyan and Malia. No apologies are shown in the information provided. |
| Agenda and discussion | Azad presented the project plan and divided the assignment tasks among the team. Members discussed their responsibilities and the work they would complete. |
| Decisions | The team accepted the allocated responsibilities in Azad's project plan. |
| Actions and owners | Azad to provide the project plan and task allocation. Each member to complete their assigned work. |

# Progress meeting — 9 October 2026

| # Date and format | # 9 October 2026 ¦ Online group chat. |
| --- | --- |
| # Participants | # Group members; individual attendance was not recorded. |
| # Discussion | # Members shared progress on their assigned tasks and discussed how their features would fit into the shared project. |
| # Actions and owners | # Each member to continue their allocated work and raise any issues in the group chat. |

# Final team meeting

| Date and format | 14th October 2026 ¦ Face-to-face |
| --- | --- |
| Attendees and apologies | Attended: Asraful, Azad, Safiyan and Malia. No apologies are shown in the information provided. |
| Agenda and discussion | The team reviewed progress on the assignment. All members were already working on their allocated parts and shared updates on their progress. |
| Decisions | Progress recorded: every member was already working on their allocated part. No separate decision was provided in the information available. |
| Actions and owners | Each member to continue working on their allocated part and keep the team updated. |