# HIT339 Group 11 Team Contract

Project: LibraryLink NT

We, the four members of Group 11, agree to work together on this project. We will keep track of what we do, tell the team when we need help, and review the final work before submission.

# Members and responsibilities

Azad: branch inventory and transfers, secure API, shared database and integration, installation guide and project planning.

Asraful: kiosk, scanning, identity and session flow, accessible interface, testing and patron guide.

Safiyan: reservations, notifications, testing, and documentation.

Malia: CSV import, analytics and exports, item format and access information, accessibility and virtual machine testing, portfolio assembly.

We have planned about 22 hours each. These are estimates; we will record our actual hours. Everyone will also help with testing, documentation, and reviewing the combined project.

# How we will work

We will use the Group 11 GitHub repository to keep the code and record tasks. Each person will work on their own branch, explain their changes, and ask another member to review before merging. Azad will coordinate database changes and integration. If a change causes a problem, the person who made it will help fix it.

We will make the system clear and usable for people with disabilities. We will check keyboard use, labels, contrast and error messages. We will test the installation instructions in the required virtual machine. We will not put passwords, keys or real patron information in the repository.

# Communication and meetings

We will agree on a communication channel and regular meeting time. If someone cannot finish a task on time, they will tell the group as soon as possible. We will discuss a new date or share the remaining work and record the change.

The person taking meeting minutes will rotate. Malia will collect the minutes. Each set of minutes will show the date, who attended, decisions, action items, owners and next meeting or check. Each member will provide a short reflection on their strengths and weaknesses for the portfolio.

# Disagreements and submission

We will first discuss disagreements as a group and use the project requirements and task record to decide. If we cannot resolve an issue, Azad will contact the lecturer or unit coordinator. We will keep an honest record of each person’s contribution.

Malia will put the portfolio material together. Azad will coordinate the final check and submission. All four members will review the portfolio before it is submitted.

# Details agreed by the team

Communication channel: ___Whatsapp_____

Regular meeting time: _____Depends on availability____________

Date for our final review: ____15th October 2026_________________

# Signatures

By signing, we agree to this contract. Any change to it will be discussed and recorded by the group.

1st member: Azad Howlader            Signature: Azad                  Date: 11/10/26

2nd member: Asraful Hasan Asif    Signature:  Asraful             Date:11/10/26

3rd member: Malia Makisi               Signature: Malia                  Date:11/10/26

4th member: Md Safiyan Ahmed_  Signature: Safiyan              Date: 11/10/26